PES UNIVERSITY

Department of Computer Science and Engineering

Software Engineering

Software Test Plan (STP)

Project: Change Management Software

Team: Team 16

Version: 1.1

Authors: Nidhi S, Harshith, Uthkarsh

Date: 19-10-2026

Status: Draft

## Revision History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| 1.0 | 13-09-2026 | Team 16 | Initial draft |
| 1.1 | 19-10-2026 | Team 16 | Aligned scope, schedule, roles and test cases with the two-sprint plan |

## Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| Course Coordinator | Arpitha.K, Assistant Professor |  |
| Project Guide | Arpitha.K, Assistant Professor |  |

# 1. Introduction

Purpose: This document defines the test plan for the Change Management Software (CMS) v1.0: objectives, scope, strategy, resources, schedule, and responsibilities.

Scope: Testing covers the features built in Sprint 1 (19-23 Oct 2026) and Sprint 2 (26-30 Oct 2026): login and roles, change request submission and list, risk fields, CAB approval, scheduling with a blackout check, implementation tracking, in-app notifications, and the audit log. Requirements deferred in the SRS are not tested.

References: CMS SRS, Software Architecture and Design Specification, Sprint Plan.

Definitions: CMS (Change Management Software), CR (Change Request), CAB (Change Advisory Board), RBAC (Role-Based Access Control), RTM (Requirements Traceability Matrix).

# 2. Test Items

- Authentication and role-based access

- Change request submission and list

- Risk level and rollback-plan rule

- CAB approval workflow (approve, reject, more info)

- Scheduling with blackout-date check

- Implementation status and review notes

- In-app notifications

- Audit log

# 3. Features to be Tested

- CM-F-001: Login with username and password

- CM-F-002: Role-based menus and actions

- CM-F-010: Submit a change request

- CM-F-012: View CR list and status

- CM-F-020: Record risk level

- CM-F-021: Rollback plan required for High risk

- CM-F-030: Approve or reject with comments

- CM-F-031: Request more information

- CM-F-040: Schedule date with blackout check

- CM-F-041: Update implementation status

- CM-F-042: Post-implementation notes

- CM-F-050: In-app notification on status change

- CM-NF-001: Page response time of 3 seconds or less

- CM-NF-003: Audit log of CR actions

- CM-SR-002: Password hashing

- CM-SR-003: Role check on API endpoints

# 4. Features Not to be Tested

The following are deferred (documented in the SRS, not implemented in this release):

- CM-F-003 account lockout, CM-F-011 attachments, CM-F-051 reports

- CM-NF-002 availability, CM-NF-004 50-user load, CM-NF-005 accessibility

- CM-SR-001 TLS, CM-SR-004 tamper-evident audit trail, CM-SR-005 session expiry

- Real email delivery and third-party ITSM integrations

# 5. Test Approach / Strategy

Levels:

- Unit tests: each developer checks their own module

- Integration tests: UI, API, and database working together

- System tests: full flow from login to completed change

- Acceptance tests: demo at the end of each sprint

Types:

- Functional testing against the acceptance criteria in each GitHub issue

- Regression testing: re-run the main flow before each merge

- Performance testing: one quick response-time check

- Usability testing: basic walkthrough of each role

Entry Criteria: Feature branch builds and runs locally, test data (seeded users) available.

Exit Criteria: All planned test cases executed, no critical defects open, acceptance criteria satisfied, GitHub Actions passing.

## 5.1 Security Validation

- Confirm passwords are stored hashed and never logged

- Call API endpoints directly with the wrong role and confirm 403

- Check that the CR form rejects invalid input

# 6. Test Environment

Hardware: Team members' laptops.

Software: Node.js, SQLite, React app, modern browser.

Tools: Postman (API), GitHub Actions (automated build/test), GitHub Issues and Projects (defect and task tracking), JMeter or a similar tool for the single response-time check.

Test Data: Seeded users for each role (Requester, CAB Approver, Implementer, Admin) and sample change requests.

# 7. Test Schedule

- Test case design: 19-Oct-2026 to 20-Oct-2026

- Environment setup: 19-Oct-2026

- Sprint 1 testing: 21-Oct-2026 to 23-Oct-2026

- Sprint 2 testing: 27-Oct-2026 to 29-Oct-2026

- Final regression and demo check: 30-Oct-2026

# 8. Test Deliverables

- Test Plan (this document)

- Test Cases

- Test Data

- Test Execution Notes

- Defect Reports (GitHub Issues)

- Test Summary Report

# 9. Roles and Responsibilities

Testing is shared. Each member tests their own features against the issue's acceptance criteria before raising a pull request, and the reviewer runs the feature before merging.

| Team Member | Responsibility |
| --- | --- |
| Nidhi | Tests login, roles, scheduling and notes features; response-time check (CM-NF-001); reviews and merges PRs as repo owner |
| Uthkarsh | Tests submit, list, risk, rollback rule, more-info, status and audit log features; records Sprint 1 demo video |
| Harshith | Tests approve/reject, notifications, hashing and role checks; maintains GitHub Actions; final documentation and Sprint 2 demo video |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Limited time because of other coursework | Test only implemented features; keep test cases short |
| Features not ready at the same time | Test each feature in its own branch; re-run the full flow before the demo |
| Merge conflicts break the build | GitHub Actions on every PR; owner reviews before merge |

# 11. Assumptions & Dependencies

- Project skeleton and seeded users are ready after Sprint 1, day 1

- All three members are available per the sprint plan

- Scope reductions are documented and explained at the final demo

# 12. Suspension & Resumption Criteria

Suspend testing if the build does not run or blocks more than 30% of test cases. Resume once the blocking defect is fixed and the build runs.

# 13. Test Case Management & Traceability

The RTM maps requirements to test cases:

| Requirement | Test Case | Check |
| --- | --- | --- |
| CM-F-001 | TC-Auth-01, TC-Auth-02 | Valid login succeeds; invalid login is rejected |
| CM-F-002 | TC-Auth-03 | Each role sees only its own menu |
| CM-F-010 | TC-CR-01 | CR saved with ID and status Submitted |
| CM-F-012 | TC-CR-02 | CR list shows current status |
| CM-F-020 | TC-Risk-01 | Risk level saved and shown |
| CM-F-021 | TC-Risk-02 | High risk without rollback plan is rejected |
| CM-F-030 | TC-Appr-01 | Decision and comment saved; status changes |
| CM-F-031 | TC-Appr-02 | More-info option sets status Info Requested |
| CM-F-040 | TC-Sched-01 | Blackout date is blocked or warned |
| CM-F-041 | TC-Impl-01 | Status update saved and visible |
| CM-F-042 | TC-Impl-02 | Review notes saved on the CR |
| CM-F-050 | TC-Notif-01 | Notification appears on status change |
| CM-NF-001 | TC-Perf-01 | Pages respond within 3 seconds |
| CM-NF-003 | TC-Audit-01 | Each CR action creates an audit log row |
| CM-SR-002 | TC-Sec-01 | Database holds hashed passwords only |
| CM-SR-003 | TC-Sec-02 | Wrong role gets 403 on direct API call |

# 14. Test Metrics & Reporting

- % test cases executed

- % passed / failed

- Defects found and fixed

- Requirement coverage

Reports: execution status shared in the team at the end of each sprint, and a final Test Summary Report.

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| Course Coordinator | Arpitha.K, Assistant Professor |  |
| Project Guide | Arpitha.K, Assistant Professor |  |